# Development Points

The backend development will include the following areas:

**I. Admin Area:**

The admin of the website will have the core functionality control for the flow of this section. Its functionality will include the following points:

1. **Category management: 1 days**

The category management section will include the creation of different types of categories for the products. This can be further subdivided in to subcategories according to the need of the system. Admin will have full control to edit/update/delete or add.

1. **Attributes management: 4 days**

The attribute management section will include the creation of different types of attributes for the product. Admin will have full control to update/delete or add any attribute. These attributes will show while creating any products like color, size etc.

As discussed with Amitabh earlier, we want ‘Width’ as a variant when creating configurable products. Also, we should be able to sort products in the category page by ‘Width’.

1. **Product Management: 2 days**

The admin will create different types of products assigning them different types of categories and subcategories. Admin can later on add/update/delete details of the products. There will be two types of product in our system like magento have:  
 i) Simple Products  
 ii) Configurable products: the ones which have variants  
  
After adding multiple products then the main products page in admin will show the products with different filters like category, date wise etc.

1. **Coupon Management: 2 days**

The admin can create/update and delete different types of coupons with their discounts, expiry and no of uses per customer.

1. **Offer Management: 1 days**

The admin can create/update and delete different types of offers with their discounts, expiry and no of uses per customer.

1. **Account Management: 1 days**

The admin can control the various aspects of the registered user’s accounts and other account for the website. This section will include user type management and new registration managements. He can see orders of particular user and their profile information.

1. **Order management: 3 days**

The admin can view all the current or past order with different filters such as date wise, status wise or any other relevant criteria. The admin can check the order status, and delivery status, order payment status etc. There will be an order return section to deal with all the returns and refunds.

1. **Payment Methods Section: 3 days**

Admin can update payment information anytime.(will be CCAVENUE)

1. **Finance & revenue Management: 3 days**

This section will include the finance status of orders etc. This section will figure out the total income, payment refunds etc.

1. **Social Media Integration Management: 2 days**

The admin can enable/disable and update account information of different social media like facebook, google+ etc.

1. **Reviews and Rating Management: 1 days**

The admin can view enable or disable any reviews or ratings. There will be a filter for reviews according to product, any relevant criteria.

1. **Content Management System:**

The content management system will be fully functional and will be completely managed by the admin. The CMS will be integrated with the fully functional text editor and will be easy to operate. Admin can update the status of draft version and live content.

1. **Shipping Methods: 1 days**

Right now no shipping methods will be integrated according to your need it will be manually manageable.

We currently do not need to integrate a shipping method. But in the next couple of months we would require to do it. Please keep a provision in the system for doing this.

1. **Tell a friend 1 day**

Admin can change the predefined email contents and enable or disable this feature to show.

1. **Slider management**

Admin can add/update and delete any images from slider used on home page.

We should be able to change other images on the home pages and landing page as well.

Frontend development includes:

**II. Registered User Area:**

The registered customer will have different account management area. The features are listed below:

1. **Account Management**: **2 days**

The registered user will control the various aspects of his accounts. He can update his profile, view his order history.

2**. Order management: 1 days**

The registered user can view all the current or past order with different filters such as date wise, status wise or any other relevant criteria. The registered user can check the order status, tracking, and delivery status, order payment status etc. There will be an order return section to request the returns and refunds within 14 days.

We should be able to change the '14 days’ if required in future.

User should be able track his order through statuses updated by us in Admin panel.

When we integrate our shipping method, tracking should reflect the statuses updated by shipping company.

3. **Reviews and Rating Section: 1 days**

The registered user can review on any product after purchase and view his reviews and ratings he has given for different products.   
  
  
**More features:**

1. Ajax based searching.
2. Ajax based loading of products on scroll. **2 days**
3. Filters and sorting on category page. **3 days**
4. Live chat (Olark) **1 days**
5. SMS integration **2 days**
6. Add to wishlist **2 days**
7. Login with Facebook, Instagram, G+
8. Reports – inventory, sales, discounts, customers etc.
9. Inventory must be automatically managed when products are sold, returned etc.
10. Please discuss different order statuses with us before implementing.
11. Please show us the invoice and credit note format before finalising. We will get this approved from our Accounts department. Also, can we modify these formats ourselves from the admin panel?
12. Please give us the list of automatic emails that will be sent from the website. We will let you know the text for these. Can this be changed by us through admin panel?
13. Newsletter functionality. **2 days**
14. When a person places the order through COD, we want to charge them an extra cost (this would be 2% of MRP of products ordered). Customer will only see the COD charges, not the percentage. **2 days**
15. We need to have a provision to put a limit on the maximum order cost for COD.
16. Will tax management be done in the invoice? We only need CST/VAT. We can give you the formula for this. **3 days**
17. A testimonials page needs to be added. (like in current website) **1 days**
18. A forum needs to be integrated. (like in current website)
19. SEO requirements must be fulfilled – alt tags, meta tags etc.
20. Others – SSL on all pages, embed Google Analytics code, embed Google Adwords code, embed Facebook ad tracking code, embed remarketing code. **4 days**

Please ensure that responsiveness and speed of the website is excellent.  
  
Total 50 days

For two developer  
**Approx 30 working days   
started – 8.4.2016**